BIZGAZE SUPPORT

Internal Pitch — Remote Support Tool

What we built, what it proves, and what we're asking for

## The opportunity

IT teams rely on tools like TeamViewer and AnyDesk for remote support, but those vendors have lost trust through aggressive renewal pricing and metering. Free tools lack security basics. There is a clear gap for a fair-priced, secure, easy remote support tool — and Bizgaze already serves exactly the kind of business customers who need one.

## What we built (working today)

A working remote support platform, runnable on our own server, with the core experience proven end to end:

- No-install support by code: a customer opens a web link, gets a 6-digit code, and the agent connects — nothing to install, no account needed (the AnyDesk experience).

- Secure by design: end-to-end encrypted screen sharing, explicit on-screen consent, and a visible "you are being viewed" indicator.

- Team features: technician accounts with two-factor login, roles, machine enrollment, and a full audit log of who connected to what and when.

- Bizgaze-branded screens, tested working across two devices on a network.

This was validated with 36 automated tests covering the full flow. It is a real demo, not slides.

## What it proves

The product experience — the part most ventures only have on paper — works. The remaining work is infrastructure and hardening, not inventing the product.

## What's not done yet (honest gaps)

| Gap | What it needs |
| --- | --- |
| Works only on our network so far | Host at remote.bizgaze.com: a small cloud server, DNS, a real certificate |
| Some internet connections need a relay | A TURN relay server (coturn) for cross-network reliability |
| View only, no remote control | A small installed agent on the customer's PC (later add-on) |
| Pre-production hardening | Code expiry, rate limiting, security review |

## The ask

- A decision to validate this with 15 customer-discovery interviews (guide ready), using the demo.

- IT/infrastructure support to deploy it at remote.bizgaze.com: a ~$5–10/month cloud server, a DNS record, a free Let's Encrypt certificate, and a TURN relay.

- A few weeks of developer time to harden and package it once discovery confirms demand.

## Why now

The hard part — proving the experience customers will actually use — is done. With modest infrastructure and validation, Bizgaze can offer a branded, fair-priced remote support tool to the same distribution and retail customers it already serves. Recommended next step: run discovery, then fund the hosted pilot.